## Part 0 — Repo & tooling foundation

| Concern | Choice |
| --- | --- |
| Monorepo | npm workspaces (simpler than pnpm to learn on; spec allows either) |
| Structure | apps/web, apps/api, packages/shared-types |
| Language | TypeScript everywhere |
| Lint/format | ESLint + Prettier, shared config at root |
| Local infra | Docker Compose: PostgreSQL 16 + Redis 7 |
| Node | v20 LTS |

Steps:

- npm init at root, set "workspaces": ["apps/*", "packages/*"].

- Scaffold apps/web with Vite (react-ts template).

- Scaffold apps/api with Nest CLI (nest new).

- Create packages/shared-types — a plain TS package exporting enums (OrderStatus, OrderSide, OrderType) and DTO/event interfaces. Both apps import it.

- Root ESLint + Prettier, .editorconfig, .gitignore, .env.example.

- docker-compose.yml with postgres and redis services + named volumes.

- git init, first commit. README stub.

Done when: docker compose up gives you DB + Redis, npm run dev in each app starts them, API can ping and web loads.

## Part 1 — Database schema (Prisma + PostgreSQL)

| Concern | Choice |
| --- | --- |
| ORM | Prisma |
| Migrations | prisma migrate dev |
| Money | Decimal type in Prisma (never float for cash/prices) |

Steps:

- Add Prisma to apps/api, prisma init.

- Model tables from spec §10: User, Instrument, Order, Execution, Portfolio, Position, OrderEvent.

- Key constraints:

  - User.email unique

  - Execution.executionReference unique (idempotency backbone)

  - Position unique on (portfolioId, instrumentId)

  - enums for role, side, orderType, status, orderEvent.eventType

- First migration.

- Seed script: 1 admin, 5 instruments (TFLX, NOVA, APEX, VERT, QUANT), and on user registration create a Portfolio with starting cash (e.g. 100,000).

Done when: prisma studio shows seeded data.

## Part 2 — Auth (NestJS + JWT)

| Concern | Choice |
| --- | --- |
| Hashing | Argon2 (argon2 package) |
| Tokens | JWT via @nestjs/jwt, access token only for MVP |
| Guards | Passport JWT strategy + @nestjs/passport, a global JwtAuthGuard with @Public() decorator for open routes |
| Validation | class-validator + class-transformer, global ValidationPipe |
| Rate limit | @nestjs/throttler on auth routes |

Steps:

- CommonModule: exception filter, logging interceptor, correlation-ID middleware, @Public() / @CurrentUser() decorators.

- UsersModule: UsersService (create, findByEmail, findById).

- AuthModule: POST /auth/register, POST /auth/login, GET /auth/me.

- Registration also creates the portfolio (transaction).

- Wire JWT guard globally; protect everything except register/login.

React side (login/register pages):

| Concern | Choice |
| --- | --- |
| Routing | React Router |
| Server calls | TanStack Query + a thin fetch/axios client |
| Auth state | Zustand store holding token + user; token in localStorage |
| Forms | React Hook Form + Zod |

- Axios interceptor attaches Authorization: Bearer.

- ProtectedRoute wrapper; redirect to /login on 401.

Learning focus: Nest modules/providers/DI; React Router, TanStack Query mutations, Zustand.

## Part 3 — Market data + live prices

| Concern | Choice |
| --- | --- |
| Price generator | Nest @Interval() (from @nestjs/schedule), random walk every ~3s |
| Broadcast | Socket.IO via @nestjs/websockets + @nestjs/platform-socket.io |
| Charts | Recharts |

Steps:

- MarketModule: GET /instruments, GET /instruments/:symbol.

- PriceEngineService: on interval, nudge each active instrument's price, persist, emit market.price.updated to a public market room.

- WebSocketModule / gateway: for now just the market namespace (auth added in Part 6).

- Web: socket.ts singleton; useMarketSocket hook updates TanStack Query cache for instruments.

- Market dashboard page: instrument table with live-updating prices, small sparkline per row.

Learning focus: WebSockets, Socket.IO rooms, updating query cache from a socket event.

## Part 4 — Order entry + order views

| Concern | Choice |
| --- | --- |
| Validation | DTO validation + service-level business checks |
| Consistency | Prisma $transaction for balance/holdings checks + order insert |

Steps:

- OrdersModule: POST /orders, GET /orders (own only, filter by status), GET /orders/:id, POST /orders/:id/cancel.

- Order create flow (spec FR-06):

  - instrument exists + enabled

  - quantity > 0, integer

  - order type supported (MARKET/LIMIT); LIMIT requires price

  - BUY: reserve/verify cash ≥ estimated cost

  - SELL: verify position quantity ≥ order quantity

  - persist as NEW, write OrderEvent CREATED

  - (queue enqueue comes in Part 5)

- Cancel: allowed only from NEW / PROCESSING / PARTIALLY_FILLED; reject if FILLED/REJECTED/CANCELLED.

- Ownership guard — user can only touch their own orders.

- Web: BUY/SELL form (symbol, side, type, qty, price), order list page with status tabs, order detail page showing fill progress + execution history.

Learning focus: REST design in Nest, DTOs, TanStack Query invalidation after mutations.

## Part 5 — Exchange simulator (async processing)

| Concern | Choice |
| --- | --- |
| Queue | BullMQ + Redis, via @nestjs/bullmq |
| Worker | Nest processor (WorkerHost) in ExchangeModule |
| Retries | BullMQ attempts + backoff; failed jobs kept for inspection |

Steps:

- On order create, enqueue process-order job with orderId (use orderId as jobId to avoid dup enqueue).

- ExchangeProcessor:

  - load order, set PROCESSING

  - randomly decide outcome: reject, full fill, or 2–4 partial fills

  - for each fill: generate an Execution with a unique executionReference (e.g. ${orderId}:${seq}), a fill quantity, an execution price near market

  - hand each execution to a settlement step (Part 7) — persist execution, bump order.filledQuantity, write OrderEvent, transition status

  - spread partials over a few seconds (re-enqueue delayed job, or loop with delay)

- Terminal transitions: FILLED when filledQuantity == quantity; REJECTED from NEW/PROCESSING; stop processing if order was CANCELLED mid-flight.

- Idempotency: settlement checks executionReference uniqueness — duplicate = no-op.

Learning focus: background jobs, queue semantics, idempotency, state machines.

## Part 6 — Real-time order updates (authenticated sockets)

Steps:

- Socket.IO auth middleware: verify JWT from handshake, attach userId, join room user:${userId}.

- Emit to user:${id}: order.created, order.updated, order.partially_filled, order.filled, order.rejected, order.cancelled, portfolio.updated.

- A small EventsService other modules call, so Orders/Exchange/Portfolio don't depend on the gateway directly.

- Web: useOrderSocket hook — on each event, patch the relevant TanStack Query caches (orders list, order detail, portfolio). No refetch/polling.

- Toast notifications on fill/reject/cancel.

Learning focus: authenticated WebSockets, per-user rooms, event-driven cache updates.

## Part 7 — Portfolio

| Concern | Choice |
| --- | --- |
| Consistency | every settlement in one $transaction with SELECT ... FOR UPDATE (Prisma: interactive transaction) on the portfolio/position row |

Steps:

- PortfolioModule: GET /portfolio, GET /portfolio/positions, GET /portfolio/transactions.

- Settlement logic (called from Part 5 per execution):

  - BUY: cash -= qty × execPrice; upsert position; new averagePrice = (oldQty·oldAvg + qty·execPrice) / (oldQty+qty)

  - SELL: cash += qty × execPrice; position qty -= qty (realized P/L can be logged now or deferred to V2)

  - emit portfolio.updated

- Computed on read: market value = Σ position.qty × instrument.currentPrice; unrealized P/L = market value − cost basis.

- Web: portfolio dashboard — cash, positions table (qty, avg cost, mkt value, P/L), an allocation pie + value-over-time chart (Recharts).

Learning focus: transactional integrity, row locking, derived vs stored data.

## Part 8 — Quality, docs, deployment

| Concern | Choice |
| --- | --- |
| Tests | Jest (Nest default) + Supertest for e2e |
| API docs | @nestjs/swagger at /docs |
| CI | GitHub Actions: install → lint → test → build, with Postgres/Redis service containers |
| Containers | Dockerfile per app; compose for full local stack |
| Deploy | API + Postgres + Redis on Railway or Fly.io; web on Vercel/Netlify |

Test the spec's §14 scenarios explicitly:

- insufficient cash rejected

- oversell rejected

- multi partial-fill path

- filled order can't cancel

- cancelled order ignores later executions

- duplicate execution reference doesn't double-update portfolio

- user A can't read user B's orders/portfolio

- socket only delivers a user their own events

Then: Swagger, Dockerfiles, CI workflow, deploy, README with setup steps + screenshots + demo video, docs/architecture.md + docs/decisions.md (keep the decision log as we go).

## Suggested order of work

Parts are sequential and each is independently runnable/committable. Recommended: 0 → 1 → 2 → 3 → 4 → 5 → 6 → 7 → 8, committing after each. Parts 3 and 4 can overlap if you want a break from one.

When you're ready, tell me to start Part 0 and I'll propose the minimal file set before writing anything.